Progress Report

- Increment 1 -

Group #2

Please use this template to describe your progress on the group project in the latest increment. Please do not change the font, font size, margins or line spacing. All the text in italic should be removed from your final submission.

# Team Members

Name		FSUID		GitHub

Andrew Bradley	aeb23b		drewand1

Jake Serwe		js24e		jase231

Kamryn Gartrell	ksg22b		KamGartrell

Luke Gilmore	lag24e		LukeGilmore2003

Gabe Manzo	no one fuckin knows bro he hasn’t said shit in the disc	GabeManzo

- Project Title and Description

Title: Flappy bird clone

Description: Our project is a clone of the popular game Flappy Bird, where a bird jumps through a series of gaps in pipes. We have a few additional features planned that diverge from the original Flappy Bird: we plan to implement multiple playstyles (e.g. platformer, etc.) and have levels that are able to switch between them (sort of like Geometry Dash). We also plan to implement a level editor. If we have enough time, we will also add multiplayer.

- Accomplishments and overall project status during this increment

So far, we have the base game implemented: we have a bird that jumps through randomly spawned pipes, loses a life if he leaves the screen or hits a pipe, a score counter, a life counter, and a main menu. Currently in progress are a few architectural changes and tech debt cleanup that will be necessary before we implement the ability to switch playstyles.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

We’ve had some challenges. The first one was that our original scope was too small: we initially settled on just a Flappy Bird clone with no extra features. The problem with that was that anyone with a free afternoon and a basic familiarity with SFML and C++ could finish that in one day. We had to expand the scope to fit our timeline, so we added a few ideas like the level editor, different playstyles, and perhaps multiplayer.

Another challenge we ran into was a large amount of technical debt. We finished our base game before we expanded the scope, so we didn’t design the base game with the extra features in mind. One major architectural overhaul has already been completed. A few more changes are still necessary to get us ready to expand the game the way we want to.

- Team Member Contribution for this increment

- Progress report: Andrew Bradley

- Requirements and design: Kamryn Gartrell

- Implementation and Testing: Luke Gilmore

- Source code: here goes…

  - Andrew Bradley: main game loop and initialization, screen/world coordinate math, base game framework, some parts of the game logic.

  - Jake Serwe: Bird and pipe collision logic.

  - Kamryn Gartrell: Score and lives logic, score and lives UI, game over UI

  - Luke Gilmore: Main menu screen

- Video: Andrew Bradley

- Plans for the next increment

In the next increment, we have three main goals:

  - Do necessary clean up and architectural changes necessary for adding more playstyles and levels (we’re doing this early, while it’s easy, instead of later when it will force us to rewrite the whole game)

  - Add more playstyles (right now, the only planned one is platformer), their corresponding obstacles, and a way for the level to switch between them.

  - Implement a way to have custom levels.

  - If there’s time, we will begin work on the level editor; it’s uncertain whether we will have a working version by the end of the next increment.

- Stakeholder Communication

Good morning, all!

It’s time for our progress report on the Flappy Bird clone.

What we completed this increment: So far, we have a clone of Flappy Bird! You start the program on a main menu, are able to play the game as normal, and when you run out of lives, you’re presented with a game over screen which presents you the option to go to the main menu and the option to start again.

What’s still left to do:

- A backdrop image for the “playing” mode (right now, it’s a black screen)

- The ability to switch between normal flappy mechanics and platformer mechanics (as well as level elements to go along with each playstyle)

- Custom levels (right now, the level is randomly generated. We like the option to have a randomly generated level, but we need a way to serialize custom levels and have our game “play” them)

- The level editor (the “custom levels” objective is a prerequisite for this)

- Multiplayer (note that it could be unrealistic to complete this before the intended launch date of December 4th. We’ll probably have a better idea of what’s feasible by the end of the next increment. It would be worth meeting again to examine feature priorities and deadlines so that 1.) the development team can figure out a strategy to try to finish it before the launch date and 2.) the PR, support, and update planning teams can come up with a contingency plan for if that isn’t possible).

What’s cooking right now: we’re currently doing a few fix-ups and reworks of internal technical game structure that will be necessary to make way for the features in the “what’s still left to do” section.

Reply with any and all questions or concerns. See the attached progress report video for a better look, or better yet, you are welcome to test out the game for yourself (we have a working version in the increment-1 branch of the GitHub repo), so that you can give us feedback (early feedback makes arriving at a satisfactory end product faster in the long run)!

- Link to video

https://youtu.be/hg1y7iX0xK4